BridgeED

Developer Handoff Notes

What Omar needs to know, set up, and wire up

Prepared: May 2026  ·  Stack: Next.js 14 · Firebase · TypeScript · Tailwind

# 1. Overview

The BridgeED frontend is substantially complete. All public-facing pages are built and deployed to Vercel. The codebase lives at:

github.com/dondadda416/bridgeed

What exists right now is a fully designed, navigable demo with static/hardcoded data. Omar’s job is to connect that shell to real data, real authentication, real notifications, and production-grade security.

# 2. What’s Already Built

## Pages

- / — Homepage with stats, feature cards, testimonial, language bar

- /dashboard/parent — Full parent dashboard with child selector, grades, feedback, announcements

- /dashboard/teacher — Teacher view with class list, message previews, upcoming events

- /messaging — Two-pane inbox with thread list and reply composer

- /calendar — Monthly calendar grid with color-coded events

- /curriculum — Grade selector (JK–Gr 8) with Ontario curriculum content per grade

- /student-progress — Full report: grades, attendance dots, learning goals, teacher feedback

- /workshops — 6 workshops with filter tabs and inquiry booking form

- /help — Newcomer guide: school year, grades, report cards, EQAO, glossary

- /about — Mission, team, impact stats, testimonial, CTA

- /login and /register — Firebase Auth forms with role selector and school access code

- /privacy and /terms — PIPEDA-compliant policies

- /not-found — Custom 404 page

## Components & Infrastructure

- Navigation — Auth-aware, mobile hamburger, language picker (9 languages), skip link

- Onboarding modal — 3-step first-run flow, localStorage-gated

- Cookie consent banner — PIPEDA-compliant, localStorage-gated

- UI library — Button, Card, Badge, Avatar, Modal components

- AuthContext — Firebase onAuthStateChanged, useAuth and useRequiredAuth hooks

- Middleware — Route protection on /dashboard, /messaging, /calendar

- Loading skeleton — Pulse animation shown during route transitions

- TypeScript types — Full data model in types/index.ts

# 3. Environment Variables

The following must be set in Vercel → Project Settings → Environment Variables before any backend features will work. A template is in .env.local.example in the repo.

| Area / Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| NEXT_PUBLIC_FIREBASE_API_KEY | Done | High | Set in Vercel already. From Firebase Console → Project Settings. |
| NEXT_PUBLIC_FIREBASE_AUTH_DOMAIN | Done | High | Same as above. |
| NEXT_PUBLIC_FIREBASE_PROJECT_ID | Done | High | bridgeed-7f8b3 |
| NEXT_PUBLIC_FIREBASE_STORAGE_BUCKET | Done | High | Same as above. |
| NEXT_PUBLIC_FIREBASE_MESSAGING_SENDER_ID | Done | High | Same as above. |
| NEXT_PUBLIC_FIREBASE_APP_ID | Done | High | Same as above. |
| ANTHROPIC_API_KEY | Not started | Medium | Server-side only. console.anthropic.com → API Keys. Used for AI progress summaries. |
| SENDGRID_API_KEY | Not started | Medium | app.sendgrid.com → Settings → API Keys. Used for email notifications. |
| FROM_EMAIL | Not started | Medium | Verified sender address in SendGrid. E.g. hello@bridgeed.ca |
| NEXT_PUBLIC_APP_URL | Not started | Low | Set to the live Vercel domain (e.g. https://bridgeed.vercel.app). |

# 4. Firebase Setup

## 4.1 Firestore Security Rules

This is the most important thing to do before any real user data is written. The current rules are wide open (dev mode). Production rules must enforce:

- Parents can only read their own children’s data

- Teachers can only read/write data for their own class

- Admins can read school-wide data but not private messages

- No user can access another school’s data silo

- BridgeED staff access is logged and gated

Suggested Firestore structure:

- schools/{schoolId} — school doc with name, accessCode, adminUids[]

- students/{studentId} — linked to school

- announcements/{id}

- events/{id}

- users/{uid} — user profile (role, displayName, email, schoolId)

- messages/{threadId} — thread doc with participantUids[]

- messages/{threadId}/messages/{messageId}

- progress/{studentId} — grades, attendance, learning goals

- workshopBookings/{id} — inquiry submissions

## 4.2 Firebase Auth

Email/password auth is configured. Still needed:

- Email verification on registration — call sendEmailVerification() after createUserWithEmailAndPassword()

- Password reset flow — a /forgot-password page calling sendPasswordResetEmail()

- Session cookie for SSR — the middleware uses __session cookie; wire up Firebase Admin SDK to mint session cookies on login

## 4.3 Firebase Storage Rules

If profile photos or document uploads are added later, Storage rules need the same school-silo pattern as Firestore.

# 5. Hardcoded Data to Replace with Firestore

Every page currently uses DEMO_* constants at the top of the file. These are clearly marked with comments like // replace with Firestore queries. Here is where each lives:

| Area / Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| Parent dashboard — children, grades, feedback, announcements | Partial | High | app/dashboard/parent/page.tsx — DEMO_CHILDREN, DEMO_SUBJECTS, DEMO_FEEDBACK |
| Teacher dashboard — student list, messages, events | Partial | High | app/dashboard/teacher/page.tsx — all student rows hardcoded |
| Student progress — grades, attendance, learning goals | Partial | High | app/student-progress/page.tsx — DEMO_CHILDREN, DEMO_SUBJECTS, etc. |
| Messaging — threads and message history | Partial | High | app/messaging/page.tsx — DEMO_THREADS. Wire to messages Firestore collection. |
| Calendar — events and due dates | Partial | Medium | app/calendar/page.tsx — event array is static. Wire to events/{schoolId} collection. |
| Workshops — booking form submissions | Partial | Medium | app/workshops/page.tsx — form currently logs to console. Write to workshopBookings. |
| Onboarding — child name and school | Partial | Medium | components/Onboarding.tsx — Aisha Thompson hardcoded. Pull from user’s linked students. |
| Announcements — school-wide notices | Partial | Low | Hardcoded in parent dashboard. Move to Firestore schools/{id}/announcements. |

# 6. API Routes to Build

The following server-side features have no API route yet. All should live under app/api/.

## 6.1 AI Progress Summary (High Priority)

The Anthropic SDK is installed. The privacy policy already states that AI summaries are generated server-side and never stored. Build:

- POST /api/ai/progress-summary

- Accepts: studentId, grades object, teacher feedback strings

- Calls Anthropic Claude API with a system prompt asking for a 3-sentence parent-friendly summary

- Returns: { summary: string }

- Never log or store the response — privacy policy commitment

## 6.2 Email Notifications (Medium Priority)

SendGrid is installed (@sendgrid/mail). Build:

- POST /api/notifications/new-message — triggers when a teacher sends a message, emails the parent

- POST /api/notifications/weekly-digest — weekly summary of grades, messages, upcoming events

- POST /api/notifications/workshop-inquiry — confirms receipt of a workshop booking request

For the weekly digest, use Vercel Cron Jobs (vercel.json — add a cron trigger for Sundays at 8am).

## 6.3 Workshop Booking (Low Priority)

Current form logs to console. Wire to:

- Write inquiry to workshopBookings Firestore collection

- Trigger email to hello@bridgeed.ca with the submission details

- Send confirmation email to the submitter via SendGrid

# 7. Missing Pages

| Area / Task | Status | Priority | Notes |
| --- | --- | --- | --- |
| /dashboard/student | Not started | Medium | Students who register get routed here. Currently 404s. Build a simplified read-only view of their own grades and assignments. |
| /dashboard/admin | Not started | Low | School administrators. School-wide engagement stats, user management, announcement publishing. |
| /forgot-password | Not started | High | Firebase sendPasswordResetEmail(). Simple form — email input + submit. Link from /login. |
| /app/error.tsx | Not started | Medium | Runtime error boundary. Shows a friendly message instead of a Next.js stack trace. |
| /app/sitemap.ts | Not started | Low | Auto-generates sitemap.xml. Helps search engine indexing. |
| /app/robots.ts | Not started | Low | Generates robots.txt. Block /dashboard/* from crawlers. |

# 8. Internationalisation (i18n)

i18next and react-i18next are installed and in package.json. The language picker UI exists in the nav with 9 languages: English, French, Arabic, Chinese, Punjabi, Tagalog, Urdu, Tamil, Somali. Nothing is actually wired up yet.

What Omar needs to do:

- Create public/locales/{lang}/common.json for each of the 9 languages

- Wrap all user-facing strings in t() calls

- Configure i18next with Next.js App Router (use next-i18next or next-intl)

- The language picker in Navigation.tsx currently shows “soon” for non-EN/FR languages — remove that gate once translations are loaded

This is significant work. Consider using a translation management tool (Lokalise, Phrase, or even a Google Sheet → JSON export script) to manage strings across 9 languages.

# 9. School Onboarding Flow (Admin Side)

Right now there is no way to create a new school in the system. Access codes like MAPLE-2024 are hardcoded. Omar needs to build the admin side of school setup:

- A way to create a school document in Firestore with a unique access code

- Logic in resolveSchoolByAccessCode() (lib/auth.ts) to look up real Firestore schools

- An admin UI (could be a simple Firebase Console script to start) to provision new schools

Until this is built, new schools cannot be onboarded to the platform.

# 10. Before Going Live

- Firestore security rules — non-negotiable. Do this first.

- Email verification on registration

- Password reset page (/forgot-password)

- All NEXT_PUBLIC_APP_URL set to production domain

- Firebase Auth authorized domains updated to include production domain

- ANTHROPIC_API_KEY and SENDGRID_API_KEY set in Vercel

- Workshop booking form writes to Firestore (not just console.log)

- Open Graph metadata — og:image, og:title for link previews

- Real school data seeded into Firestore

- PIPEDA — confirm privacy policy date, review data retention policy

- Accessibility audit — run axe or Lighthouse on deployed site

- Test all auth flows: register, login, logout, forgot password

Questions? Reach JP at jp@dataonthespot.com